# Teamwork Agreement: KneeVision

Project: AI-Driven Knee Osteoarthritis Analysis Platform

# Project Mission

KneeVision is dedicated to developing a high-accuracy, efficient, and user-friendly AI platform for Knee OA analysis. Our team goal is to deliver a production-ready MVP that serves clinical, research, and educational needs while maintaining high academic and

technical standards.

# Team Roles & Responsibilities

  - Scrum Manager: Schedules meetings, manages the product backlog and Jira tracker, and ensures milestone deadlines are met.

  - Technical Lead: Oversees system architecture, ResNet50 model integration, and technical conflict resolution.

  - Frontend Lead: Responsible for the React UI/UX, accessibility, and frontend- backend integration.

  - Backend & Cloud Lead: Manages the Flask API, PostgreSQL database, and data security/audits.

# Communication & Collaboration

  - Channels: Discord/Outlook (Technical discussion), WhatsApp (Quick updates/Alerts), Zoom (Meetings), GitHub (Code), and GitHub Wiki (Documentation).

  - Respect & Inclusion: Every member's opinion is respected. Major diversions from planned activities must be proposed via WhatsApp and approved by the team.

  - Conflict Resolution: For opinion-based conflicts, both parties will present researched solutions. The team will then vote, with the majority decision being final.

# Meeting Schedule & Pattern

  - Recurring Meetings: Scheduled twice weekly.

  - Agenda: Every meeting will have a fixed Agenda document to allow for preparation.

  - Absences: Members must inform the group chat in advance. Meetings may be recorded for absent members to catch up.

  - Sprints: A Sprint Plan is devised in the first meeting after a sprint completion. The last meeting of each sprint includes a Retrospective Analysis.

# Team Dynamics & Principles

  - Workload: Tasks are distributed evenly. Heavy workloads are broken into smaller chunks.

  - Blockers: Members are encouraged to attempt self-resolution and document tried solutions before approaching the team to speed up resolution.

  - Accountability: Members must update the Jira tracker regularly, linking work to GitHub commit IDs or shared documents.

  - Kindness: All interactions are grounded in respect and patience.

# GitHub Workflow

  - Alerts: Members must update the WhatsApp group when pushing code to avoid merge conflicts.

  - Conflicts: Conflicts affecting code outside a member's own block must be discussed with the team before resolution.

  - Branching: No direct pushes to main. Features are developed on branches and merged via Pull Requests (PRs) requiring at least one peer approval.

# Checklist for Task Completion (Definition of Done)

A task is marked as "Completed" only when:

  - [ ] Code runs without syntactical or runtime errors.

  - [ ] Code is thoroughly reviewed and tested by the assigned member.

  - [ ] All code is pushed to GitHub with an appropriate Pull Request raised.

  - [ ] Necessary documentation is updated and tagged with the code push.

  - [ ] Work is reviewed by multiple team members and verified on their systems.

  - [ ] All pre-defined test scenarios have passed.

# Team Members:

  - Daniel Fox

  - Manohar Killamsetti

  - Siming Li

  - Sarvesh Shah

  - Swatej Mella

  - Deep Patel